# Implementation Blueprint

## Smart Timetable Auto-Generator with AI Reassignment Agent — Days 2-10

AB Talks 60-Day Claude AI Mastery Challenge — 10-Day Capstone

This is the single source of truth for the remainder of the build. Each day assumes a fresh AI conversation — the handoff notes at the end of each day carry forward everything the next day's session needs.

# Project Snapshot (carried through every day)

- Product: Rule-based timetable auto-generator + AI natural-language reassignment agent

- Scope: 1 department, 2nd Year, 6 sections, 20 faculty, 8 subjects/section, Mon-Fri, 8 periods/day

- Stack: React (JS, via Vite) + Tailwind CSS, Supabase (Postgres + Auth), Anthropic API (claude-sonnet-4-6) for the agent's natural-language layer

- Hard rules: no faculty double-booking, fixed lecture count/subject, no same-subject-twice-a-day, lab/room requirements respected, faculty max-periods/day respected

- Roles: Admin/Coordinator (full login + control), Faculty (login, own timetable + browse others + mark leave), Student (no login, dropdown view)

- Explicitly out of scope: mobile app, multi-department, peer-to-peer leave negotiation, notifications/SMS, auto-apply-without-confirmation

DAY 2: Tech Stack Setup, Supabase Schema & Project Scaffold

## 🎯 Objective

Finalize the tech stack, initialize the React project, design and create the full Supabase database schema, and seed it with realistic test data (20 faculty, 8 subjects/section, 6 sections).

## 📖 What I'll Learn

How to structure a Supabase relational schema for a scheduling system; how to scaffold a Vite + React project; how to seed a database for realistic testing.

## 🛠 Features to Build

- Project scaffold (Vite + React JS + Tailwind)

- Supabase project + full schema (tables below)

- Seed data script for 20 faculty, 8 subjects, 6 sections, rooms/labs

## 📝 Step-by-Step Implementation Plan

1. Create a new Supabase project (free tier) via supabase.com dashboard.

2. In Supabase SQL editor, create tables: departments, faculty, subjects, sections, rooms, subject_offerings (subject+section+lecture_count+room_requirement), timetable_slots, leave_requests, admin_users.

3. Define subject_offerings as the join table capturing: which subject is taught in which section, its weekly lecture count, assigned faculty, and whether it requires a specific lab/room.

4. Add constraints: unique(section_id, subject_id) on subject_offerings; foreign keys everywhere.

5. Scaffold frontend: `npm create vite@latest timetable-app -- --template react`, then add Tailwind CSS v4 per official Vite guide.

6. Install and configure `@supabase/supabase-js` client with environment variables (.env, never committed).

7. Write a Node/JS seed script (or Supabase SQL inserts) to populate: 20 faculty names, 8 subjects, 6 sections (2nd Year - Sec A to F), 2-3 labs/rooms, and realistic subject_offerings rows.

8. Verify data loads correctly by querying each table from the Supabase Table Editor.

## 📂 Files & Folders to Create/Modify

/src/lib/supabaseClient.js

/src/App.jsx

/supabase/schema.sql

/supabase/seed.sql

/.env.local

/tailwind.config.js

## 🔗 APIs, Libraries & Tools

- Supabase (Postgres + Auth + JS client)

- Vite

- Tailwind CSS v4

## 🧪 Testing Tasks

- Confirm all tables created without errors

- Confirm seed data present via Table Editor

- Confirm React dev server (`npm run dev`) loads a blank page with no console errors

- Confirm Supabase client can fetch faculty list in a test component

## 🐞 Common Issues & Debugging Tips

- Tailwind v4 + Vite requires `@tailwindcss/vite` plugin, not the old PostCSS config — check Tailwind v4 docs if styles don't apply

- Supabase RLS (Row Level Security) is ON by default — for now, temporarily allow public read on all tables for development speed; lock down before Day 9

- If `.env` variables are undefined, ensure Vite env vars are prefixed `VITE_`

## ✅ End-of-Day Checklist

- Supabase project created

- All 7 tables created with correct relationships

- Seed data inserted and verified

- React + Tailwind project runs locally

- Supabase client successfully fetches test data

## 📸 Expected Project State / Screenshots to Capture

- Supabase Table Editor showing faculty table populated

- Supabase Table Editor showing subject_offerings table

- Local dev server showing blank scaffolded app with no errors

## ➡️ Handoff Notes for Next Day

Schema is final: departments, faculty, subjects, sections, rooms, subject_offerings, timetable_slots, leave_requests, admin_users. Seed data exists for 20 faculty / 8 subjects / 6 sections. Day 3 builds the rule-based generation engine against this exact schema — do not modify schema structure without updating seed data and this note.

DAY 3: Core Rule-Based Timetable Generation Engine (Part 1)

## 🎯 Objective

Build the core constraint-based algorithm that assigns subjects to day/period slots across all 6 sections in one pass, enforcing the hard rules.

## 📖 What I'll Learn

How to design a constraint-satisfaction algorithm in plain JavaScript; ordering heuristics (hardest-to-place-first); how to model shared faculty availability across multiple sections.

## 🛠 Features to Build

- Generation engine core logic (JS module, framework-agnostic)

- Faculty availability matrix (day x period x faculty, shared across all 6 sections)

- Room/lab availability matrix

## 📝 Step-by-Step Implementation Plan

1. Create `/src/engine/generator.js` as a pure JS module (no React/Supabase dependency) so it's independently testable.

2. Fetch schema data (faculty, subjects, sections, subject_offerings, rooms) from Supabase into plain JS arrays/objects at generation start.

3. Build a shared `facultyAvailability[facultyId][day][period] = true/false` matrix, initialized all-true, spanning all 6 sections (critical: single shared matrix prevents cross-section double-booking).

4. Build a `roomAvailability[roomId][day][period]` matrix similarly for lab/room constraints.

5. Build ordering: sort subject_offerings by 'hardest to place first' — subjects requiring a specific lab/room first, then subjects with the highest weekly lecture count.

6. For each subject_offering in order, attempt to place its required number of lectures: pick day/period slots where (a) faculty is free, (b) room is free (if required), (c) subject not already placed that day in that section, (d) faculty has not hit max periods/day.

7. If no valid slot exists for a lecture, log it as an 'unplaced lecture' rather than crashing — this becomes a to-do fixed in Day 4.

8. On successful placement, mark faculty/room availability matrices as booked, and record the slot in an in-memory `generatedTimetable` array.

9. Write a simple console-based test harness (`node src/engine/testGenerator.js`) to run the engine against seed data and print unplaced lecture count.

## 📂 Files & Folders to Create/Modify

/src/engine/generator.js

/src/engine/availability.js

/src/engine/testGenerator.js

/src/engine/constants.js (days, periods)

## 🔗 APIs, Libraries & Tools

- Supabase JS client (read-only fetch)

## 🧪 Testing Tasks

- Run testGenerator.js against seed data; target: 0 unplaced lectures

- Manually spot-check 2-3 faculty members' generated slots for no overlaps

- Verify no subject appears twice same day in any section

## 🐞 Common Issues & Debugging Tips

- If many lectures go unplaced, the ordering heuristic likely needs adjustment — place hard-constrained (lab-requiring) subjects even earlier

- Off-by-one errors in day/period indexing are the most common bug — use named constants (MONDAY=0, etc.), never magic numbers

- If faculty end up overloaded, double check max-periods-per-day is being decremented correctly per placement

## ✅ End-of-Day Checklist

- Generator runs end-to-end against real seed data

- 0 (or near-0, documented) unplaced lectures

- No faculty double-booking in output

- No same-subject-twice-a-day violations

- Room/lab constraints respected

## 📸 Expected Project State / Screenshots to Capture

- Terminal output of testGenerator.js showing successful generation summary

- Sample console.table() of one section's generated slots

## ➡️ Handoff Notes for Next Day

Core engine in /src/engine/generator.js produces a generatedTimetable array: [{section, day, period, subject, faculty, room}]. It runs against live Supabase seed data and (ideally) places 100% of lectures with zero clashes. Day 4 focuses on hardening edge cases, persisting results to timetable_slots table, and building the derived faculty-view logic.

DAY 4: Generation Engine Hardening + Persistence + Faculty View Logic

## 🎯 Objective

Make the generation engine robust against edge cases, persist generated timetables to Supabase, and build the logic to derive each faculty member's personal timetable.

## 📖 What I'll Learn

Strategies for constraint-solver fallback/backtracking; how to persist bulk generated data efficiently to Postgres via Supabase; data derivation vs. duplication.

## 🛠 Features to Build

- Backtracking/retry logic for near-miss placements

- Bulk insert of generated timetable into `timetable_slots`

- Faculty personal timetable derivation (a query/view, not new data)

## 📝 Step-by-Step Implementation Plan

1. Add a light backtracking step: if a lecture cannot be placed, try swapping it with an already-placed, less-constrained lecture in the same section to free up a slot.

2. Add a final validation pass after generation: re-scan the entire generatedTimetable array to confirm zero faculty double-bookings, zero same-day subject repeats, zero room conflicts — fail loudly if violated (safety net).

3. On successful validation, clear old rows in `timetable_slots` (for a clean regeneration) and bulk-insert the new generatedTimetable array via Supabase `.insert()`.

4. Write `getFacultyTimetable(facultyId)` — a Supabase query filtering `timetable_slots` by faculty_id, returning that faculty's full week (this is a query, not a new stored copy of data).

5. Write `getSectionTimetable(sectionId)` similarly, for section/student views.

6. Add a simple 'Generate Timetable' button in a bare admin page (no auth yet) that triggers the full engine + persistence flow and shows a success/error message.

## 📂 Files & Folders to Create/Modify

/src/engine/generator.js (updated)

/src/engine/validate.js

/src/services/timetableService.js

/src/pages/AdminGeneratePage.jsx (bare)

## 🔗 APIs, Libraries & Tools

- Supabase JS client (insert, delete, select)

## 🧪 Testing Tasks

- Run full generate → persist → re-fetch cycle end to end

- Query getFacultyTimetable for 3 different faculty and manually verify no overlaps

- Intentionally break a rule in test data to confirm the validation pass catches it

## 🐞 Common Issues & Debugging Tips

- Bulk inserts can hit payload size limits — batch inserts in chunks of ~200 rows if needed

- If regeneration leaves stale rows, make sure delete-before-insert targets the correct table/scope (all rows, not just some sections)

- Timezone/date issues rarely matter here since we use day-of-week + period index, not real dates — keep it that way to avoid unnecessary complexity

## ✅ End-of-Day Checklist

- Backtracking reduces unplaced lectures to 0

- Full validation pass returns clean (no violations) on generated output

- Generated timetable persists correctly to Supabase

- Faculty and section derived views return correct, clash-free data

- Bare 'Generate' button works end-to-end

## 📸 Expected Project State / Screenshots to Capture

- Supabase Table Editor showing populated timetable_slots after generation

- Console/UI output of a specific faculty member's derived personal timetable

- Success message after clicking Generate Timetable

## ➡️ Handoff Notes for Next Day

The engine is now hardened, persists to Supabase's timetable_slots table, and faculty/section timetables are derived via simple queries (timetableService.js). Day 5 builds the real UI: timetable grid views for admin, faculty, and students, plus the auth layer.

DAY 5: Authentication + Core UI: Timetable Grid Views

## 🎯 Objective

Implement Admin and Faculty login via Supabase Auth, and build the visual timetable grid components used across Admin, Faculty, and Student views.

## 📖 What I'll Learn

Supabase Auth basics (email/password); building a reusable, data-driven grid component in React; role-based routing.

## 🛠 Features to Build

- Supabase Auth: Admin login, Faculty login

- Reusable TimetableGrid component (day x period grid)

- Basic routing: /admin, /faculty, /student

## 📝 Step-by-Step Implementation Plan

1. Enable Supabase Auth (email/password provider) in the Supabase dashboard.

2. Create two logical roles by tagging admin_users and faculty (with a `user_id` column linking to Supabase auth.users) — simplest approach: separate faculty accounts created via Supabase Auth, with a `role` claim or a lookup table.

3. Install `react-router-dom`; set up routes: `/admin/login`, `/admin/dashboard`, `/faculty/login`, `/faculty/dashboard`, `/student` (public).

4. Build `<TimetableGrid data={slots} />` — a reusable component rendering Mon-Fri columns x 8 period rows, with subject/faculty/room text in each cell; handles empty slots gracefully.

5. Wire Admin dashboard to show all 6 sections' timetables (tabbed or dropdown-selected) using TimetableGrid + getSectionTimetable.

6. Wire Faculty dashboard: on login, land on own timetable (getFacultyTimetable(loggedInFacultyId)) using TimetableGrid; add a faculty-picker dropdown to browse others.

7. Wire Student page (no login): Year (fixed to 2nd Year) + Section dropdown → renders TimetableGrid via getSectionTimetable.

8. Add basic protected-route logic: /admin/* and /faculty/* redirect to their login if not authenticated.

## 📂 Files & Folders to Create/Modify

/src/auth/AuthContext.jsx

/src/components/TimetableGrid.jsx

/src/pages/AdminDashboard.jsx

/src/pages/FacultyDashboard.jsx

/src/pages/StudentView.jsx

/src/pages/AdminLogin.jsx

/src/pages/FacultyLogin.jsx

/src/router.jsx

## 🔗 APIs, Libraries & Tools

- Supabase Auth (signInWithPassword)

- react-router-dom

## 🧪 Testing Tasks

- Log in as Admin, confirm redirect to dashboard and all 6 sections viewable

- Log in as a test Faculty account, confirm own timetable loads by default

- Confirm faculty can browse another faculty's timetable via dropdown

- Confirm Student view works with zero login, correct data per section

## 🐞 Common Issues & Debugging Tips

- If Supabase Auth session doesn't persist on refresh, check that the Supabase client is configured with `persistSession: true` (default) and AuthContext subscribes to `onAuthStateChange`

- Grid misalignment is usually a CSS grid template columns issue — fix by explicitly setting `grid-template-columns: repeat(6, 1fr)` (5 days + label column)

- If protected routes flash before redirecting, add a loading state while auth status is being determined

## ✅ End-of-Day Checklist

- Admin can log in and see all sections

- Faculty can log in and see own + others' timetables

- Students can view via dropdown, no login

- TimetableGrid renders correctly for all three roles

- Protected routes correctly gate admin/faculty pages

## 📸 Expected Project State / Screenshots to Capture

- Admin dashboard showing a full section timetable grid

- Faculty dashboard showing personal timetable after login

- Student view showing dropdown + resulting timetable

## ➡️ Handoff Notes for Next Day

Auth (Admin + Faculty via Supabase Auth) and all three timetable-viewing UIs are functional and wired to real generated data. Day 6 builds the AI reassignment agent — the standout feature — on top of this working foundation.

DAY 6: AI Reassignment Agent (Part 1) — Natural Language Parsing

## 🎯 Objective

Build the AI agent's first stage: parsing a plain-English absence request into a structured, validated action using the Claude API.

## 📖 What I'll Learn

Prompt design for structured JSON output; validating LLM output before trusting it; the request→parse→validate pipeline pattern used in real agentic systems.

## 🛠 Features to Build

- Admin-facing text input for absence requests

- Claude API call constrained to return strict JSON

- Server-side (or client-side, given constraints) validation of parsed action against real data

## 📝 Step-by-Step Implementation Plan

1. Design the structured action schema the agent must output, e.g. `{ facultyName, day, period, sectionAffected, subject }`.

2. Write a system prompt instructing Claude to extract exactly this JSON schema from a plain-English sentence, and to output ONLY JSON, nothing else.

3. Call the Anthropic API (model: claude-sonnet-4-6, per the standard fetch pattern) from the frontend for now (per capstone's Artifact-style pattern) or via a small serverless function if preferred — keep it simple given the timeline.

4. Add a text input box on the Admin dashboard: 'Describe the change' → calls the agent function on submit.

5. Parse the returned JSON (stripping any accidental markdown fences) and validate: does this faculty exist? does this day/period/section combination exist in the current timetable? If validation fails, show a clear error asking the admin to rephrase.

6. On successful parse+validation, display the parsed action back to the admin in plain language for confirmation: 'You're marking Ms. Sharma absent for Section B, Monday Period 3 (Physics). Find a substitute?' with a 'Find Substitute' button.

## 📂 Files & Folders to Create/Modify

/src/services/agentService.js

/src/components/AgentRequestBox.jsx

/src/engine/actionSchema.js

## 🔗 APIs, Libraries & Tools

- Anthropic API (/v1/messages, model claude-sonnet-4-6)

## 🧪 Testing Tasks

- Test with 5-10 varied phrasings of absence requests to confirm robust parsing (e.g. 'Sharma ma'am is on leave Monday 3rd period', 'Mr. Verma absent Tue P5')

- Test with an intentionally invalid request (nonexistent faculty name) and confirm graceful error handling

- Confirm the confirmation message accurately reflects the parsed request before any change is proposed

## 🐞 Common Issues & Debugging Tips

- LLMs sometimes wrap JSON in markdown code fences despite instructions — always strip ```json fences defensively before JSON.parse

- If faculty names in requests don't match database exactly (nicknames, typos), consider fuzzy-matching the parsed name against the faculty table before validation

- Keep max_tokens modest (this is a small JSON object) to keep responses fast

## ✅ End-of-Day Checklist

- Text input accepts natural-language absence requests

- Claude API reliably returns valid, parseable JSON for varied phrasings

- Invalid/unrecognized requests are handled gracefully, not silently

- Parsed request is shown back to admin in a clear confirmation message

## 📸 Expected Project State / Screenshots to Capture

- Admin dashboard with the new text input box

- Example of a typed request and the resulting parsed confirmation message

## ➡️ Handoff Notes for Next Day

The agent can now reliably turn a plain-English absence request into a validated structured action (facultyName, day, period, section, subject) and shows it back to admin for confirmation. Day 7 builds the substitute-finding logic and the actual timetable-update-on-confirmation flow.

DAY 7: AI Reassignment Agent (Part 2) — Substitute Finding & Timetable Update

## 🎯 Objective

Complete the agent pipeline: find a valid substitute faculty member for the affected slot, let the admin confirm, and update the live timetable.

## 📖 What I'll Learn

Combining rule-based checks with an LLM-driven suggestion; atomic updates to persisted data; keeping AI suggestions safe via code-level validation (never trusting the LLM's output blindly for the final decision).

## 🛠 Features to Build

- Rule-based substitute candidate search (reusing generator's availability logic)

- Admin confirmation step before any write

- Live timetable update on confirmation

- Leave Requests list wiring (Day 8 will add the faculty-side leave marking; today wires admin's list view for entries)

## 📝 Step-by-Step Implementation Plan

1. Write `findSubstituteCandidates(day, period, section, subjectId)`: query current timetable_slots to build a live faculty-availability snapshot, then filter faculty who (a) are free at that day/period, (b) are not already at their max-periods/day, (c) ideally already teach a related subject (nice-to-have ranking, not a hard filter).

2. Rank candidates simply (e.g. lowest current weekly load first) and pick the top candidate as the proposed substitute — this logic is rule-based, not LLM-based, for reliability.

3. Have the AI agent layer present this proposed substitute in natural language: 'Ms. Verma is free at this time and has the lowest current load. Assign her to cover Physics, Section B, Monday Period 3?'

4. On admin confirmation, update the specific `timetable_slots` row (change faculty_id) via Supabase `.update()`, and re-run the Day 4 validation pass to guarantee no new clash was introduced.

5. Log the change to a simple `change_log` table or reuse `leave_requests` with a status field, so there's a record of what was changed and why (supports the Leave Requests list needed by Day 8/9).

6. Add a 'recent changes' panel on the Admin dashboard showing the last few agent-driven updates.

## 📂 Files & Folders to Create/Modify

/src/services/substituteService.js

/src/services/agentService.js (updated)

/src/components/AgentRequestBox.jsx (updated)

/src/components/RecentChangesPanel.jsx

/supabase/schema.sql (add change_log or extend leave_requests)

## 🔗 APIs, Libraries & Tools

- Supabase JS client (update)

- Anthropic API (natural-language presentation of the proposal only, not the decision logic)

## 🧪 Testing Tasks

- Run 3-4 full end-to-end absence scenarios: type request → see parsed confirmation → see substitute proposal → confirm → verify timetable updated correctly in the UI and Supabase

- Confirm re-validation pass catches any accidental clash before committing

- Confirm the recent-changes panel reflects the update

## 🐞 Common Issues & Debugging Tips

- If no valid substitute is found, the UI must say so clearly rather than silently failing — 'No available substitute found; manual reassignment required'

- Race conditions are unlikely at this scale/single-admin-user, but always re-fetch the latest timetable state right before running validation, not a stale cached copy

- Keep the LLM out of the final write decision entirely — it only phrases the proposal; code performs the actual matching and the update

## ✅ End-of-Day Checklist

- Substitute-finding logic returns valid, load-aware candidates

- Full flow: type → parse → propose → confirm → update works end-to-end

- Post-update validation confirms zero new clashes

- Recent changes are visible to admin

## 📸 Expected Project State / Screenshots to Capture

- Full agent flow screenshot sequence: request typed → parsed confirmation → substitute proposal → success message

- Timetable grid showing the updated slot with new faculty name

- Recent Changes panel showing the logged update

## ➡️ Handoff Notes for Next Day

The full AI reassignment agent is complete and working end-to-end: natural language in, validated substitute proposal, admin-confirmed live update. This is the demo's centerpiece. Day 8 adds faculty-side leave marking (feeding into this same admin flow) and general UI polish.

DAY 8: Faculty Leave Marking + Leave Requests List + UI Polish

## 🎯 Objective

Let faculty mark themselves on leave (feeding the Admin's Leave Requests list), and polish the overall UI for a professional look.

## 📖 What I'll Learn

Building simple status-based workflows (pending/handled); consistent design systems in Tailwind; preparing an app for a live demo audience.

## 🛠 Features to Build

- Faculty 'Mark Leave' action on their own dashboard

- Leave Requests list on Admin dashboard (status: pending/handled)

- General UI/UX polish pass across all views

## 📝 Step-by-Step Implementation Plan

1. Add a 'Mark Leave' button/form on the Faculty dashboard: select day + period(s), submit → inserts a row into `leave_requests` (status: 'pending').

2. Build the Admin's 'Leave Requests' list view: fetch all pending leave_requests, show faculty name, day/period, and a 'Resolve via Agent' button that pre-fills the AgentRequestBox with the relevant absence context (from Day 6-7 flow).

3. On successful agent-confirmed reassignment tied to a leave request, update that leave_request's status to 'handled'.

4. Polish pass: consistent color palette and spacing across Admin/Faculty/Student views, clear navigation/headers, loading spinners for async actions, empty states (e.g. 'No pending leave requests').

5. Add a simple top navbar per role showing who's logged in and a logout button.

6. Responsive check: ensure the app is usable on a laptop screen size at minimum (mobile polish is out of scope, but nothing should be broken).

## 📂 Files & Folders to Create/Modify

/src/components/MarkLeaveForm.jsx

/src/components/LeaveRequestsList.jsx

/src/pages/FacultyDashboard.jsx (updated)

/src/pages/AdminDashboard.jsx (updated)

/src/components/Navbar.jsx

/src/styles (Tailwind cleanup)

## 🔗 APIs, Libraries & Tools

- Supabase JS client (insert, update on leave_requests)

## 🧪 Testing Tasks

- Faculty marks leave → appears correctly in Admin's Leave Requests list

- Clicking 'Resolve via Agent' pre-fills the request box correctly

- Confirming resolves the leave request status to 'handled' and removes it from the pending list

- Full visual walkthrough of all three role views checking for obvious UI issues

## 🐞 Common Issues & Debugging Tips

- If leave_requests don't appear immediately, check whether a re-fetch is triggered after insert (Supabase doesn't auto-push updates unless you use Realtime — a manual refetch after action is simplest here)

- Tailwind class conflicts are usually specificity/order issues — keep a consistent, small set of reusable utility combinations rather than ad-hoc styling per component

## ✅ End-of-Day Checklist

- Faculty can mark leave successfully

- Leave requests appear correctly for Admin

- Agent flow can be triggered directly from a leave request

- Resolved requests update status correctly

- UI polish pass complete across all views

## 📸 Expected Project State / Screenshots to Capture

- Faculty 'Mark Leave' form

- Admin Leave Requests list with at least one pending item

- Polished full-app screenshots: Admin dashboard, Faculty dashboard, Student view

## ➡️ Handoff Notes for Next Day

All core features are functionally complete: generation, AI reassignment agent, faculty leave-marking feeding into admin's list, and a polished UI across all three roles. Day 9 is dedicated to end-to-end testing, bug fixing, and edge-case hardening — no new features.

DAY 9: End-to-End Testing, Bug Fixing & Edge Case Hardening

## 🎯 Objective

Rigorously test the complete system end-to-end, fix bugs, and harden edge cases. No new features are added today.

## 📖 What I'll Learn

Systematic end-to-end test planning; the discipline of a feature freeze before deployment; identifying edge cases in constraint-based systems.

## 🛠 Features to Build

- No new features — testing, bug-fixing, and hardening only

## 📝 Step-by-Step Implementation Plan

1. Write a test checklist covering every user flow from the PRD (generation, faculty view, browsing, agent-driven reassignment, leave marking, student view) and run through each manually as if a real user.

2. Test edge cases in the generation engine: what happens if a faculty member teaches in almost every slot already (near-max load)? What if two subjects both require the same single lab at the same popularity level?

3. Test edge cases in the AI agent: ambiguous requests, requests referencing a faculty member not currently teaching that section, requests for a slot that's already free.

4. Test auth edge cases: expired session, wrong password, direct URL access to protected routes while logged out.

5. Fix all bugs found, prioritizing anything that would visibly break the Day 10 demo flow (generate → agent reassignment → leave request) first.

6. Re-run the full demo script (from the PRD's Success Criteria) 2-3 times end-to-end without interruption to confirm stability.

7. Clean up console warnings/errors, remove leftover debug logs and placeholder text.

8. Lock down Supabase Row Level Security properly now (previously left open for development speed on Day 2) — Admin/Faculty writes require auth; student reads are public/read-only.

## 📂 Files & Folders to Create/Modify

No new files expected — modifications across existing files as bugs are found

/TESTING_LOG.md (running notes of what was tested and fixed)

## 🔗 APIs, Libraries & Tools

- No new integrations

## 🧪 Testing Tasks

- Full manual regression pass across all flows in the PRD

- 3x full demo-script run-throughs with zero failures

- RLS policies verified: student read access works without login; admin/faculty writes blocked without auth

## 🐞 Common Issues & Debugging Tips

- If RLS lockdown breaks a previously-working flow, check that the frontend Supabase calls are using an authenticated client/session where required, not the anonymous key for admin actions

- Keep a running TESTING_LOG.md of exactly what was tested and what was fixed — this becomes useful context if a fresh AI session picks up Day 10

- Resist the urge to add 'just one more feature' today — this is explicitly a stabilization day per the PRD's scope discipline

## ✅ End-of-Day Checklist

- All PRD user flows manually tested and passing

- Known bugs fixed or explicitly documented as accepted limitations

- 3 consecutive clean demo run-throughs completed

- RLS security properly locked down

- No console errors/warnings in normal use

## 📸 Expected Project State / Screenshots to Capture

- TESTING_LOG.md excerpt showing tests performed

- Clean console (no errors) during a full demo run-through

- Confirmation of RLS policies in Supabase dashboard

## ➡️ Handoff Notes for Next Day

The application is feature-complete, tested, and stable. All demo flows work reliably. RLS is properly configured. Day 10 is deployment, final polish, and preparing the live demo — no functional changes expected unless a critical bug surfaces.

DAY 10: Deployment & Final Demo Readiness

## 🎯 Objective

Deploy the application publicly, do a final polish pass, and prepare a clean, reliable live demo of the v1.0 product.

## 📖 What I'll Learn

Deploying a Vite/React app to a free static host connected to Supabase; preparing and rehearsing a technical product demo.

## 🛠 Features to Build

- Public deployment (e.g. Vercel/Netlify free tier, or similar no-cost host)

- Final visual/copy polish

- Demo script rehearsal

## 📝 Step-by-Step Implementation Plan

1. Choose a free static hosting provider (e.g. Vercel or Netlify) and connect the project's GitHub repository (push code to GitHub first if not already).

2. Configure environment variables (Supabase URL/anon key, Anthropic API key handling) securely in the hosting provider's dashboard — never commit secrets to the repo.

3. Deploy and verify the live URL loads correctly for all three roles (Admin login, Faculty login, Student dropdown view).

4. Do a final visual polish pass: check fonts/spacing/colors on the deployed version (sometimes different from local dev due to build differences), fix any production-only issues.

5. Re-run the full demo script (generate timetable → agent reassignment → leave request → student view) on the live deployed URL, not just localhost.

6. Prepare and rehearse the live demo narrative aligned with the pitch deck: Problem → live generation → live agent reassignment → wrap with vision/future scope.

7. Take final screenshots/recording of the live deployed app for portfolio/LinkedIn use (aligned with the ABTalks content format).

## 📂 Files & Folders to Create/Modify

/vercel.json or netlify.toml (if needed for routing/redirects)

/README.md (setup + deployment notes)

## 🔗 APIs, Libraries & Tools

- Vercel or Netlify (free tier hosting)

- GitHub (source control/deployment trigger)

## 🧪 Testing Tasks

- Full demo script run on the live public URL, at least twice

- Cross-check all three role flows on the deployed version, not just local

- Confirm no exposed secrets in deployed build (check browser dev tools/network tab)

## 🐞 Common Issues & Debugging Tips

- If Supabase calls fail only in production, double-check environment variables are correctly set in the hosting dashboard (not just locally in .env)

- Client-side routing (React Router) on static hosts often needs an explicit rewrite rule (e.g. Vercel's rewrites config) so refreshing a non-root route doesn't 404

- If the Anthropic API call is made directly from the frontend, be mindful that the API key must be handled the same way it was in development — do not expose a secret key in client-side code; use whatever key-handling pattern was already validated on Day 6

## ✅ End-of-Day Checklist

- App successfully deployed to a public URL

- All three roles fully functional on the live deployment

- Full demo script rehearsed successfully at least twice on the live URL

- No exposed secrets or console errors in production

- Screenshots/recording captured for portfolio use

## 📸 Expected Project State / Screenshots to Capture

- Live deployed URL showing the Admin dashboard

- Live deployed URL showing a successful agent-driven reassignment

- Live deployed URL showing the Student view

- Final full-app screenshot set for the capstone submission

## ➡️ Handoff Notes for Next Day

v1.0 is live, deployed, tested, and demo-ready. This is the final deliverable for the 10-day capstone. Future work (multi-department support, peer-to-peer leave negotiation, notifications, mobile, analytics) is documented in the PRD's Future Scope section for any continuation beyond Day 10.